KAIZEN PLATFORM

V2 Product Transformation Proposal

From Competition Management to a Continuous Improvement Platform

CLIENT PROPOSAL A phased product, UX and technology roadmap to evolve the existing Kaizen application into a scalable, enterprise-ready platform for managing Kaizen projects, competitions, evaluation, benefits, verification and organizational learning.

Prepared for Client Review • August 2026

# 1. Executive Summary

The current Kaizen application provides a strong foundation for managing competitions: administration, jury assignment, team management, evaluation, rankings and exports. The next stage should not be treated as a collection of additional screens or isolated features. The recommended direction is to evolve the solution into a complete Kaizen and Continuous Improvement platform.

Strategic recommendation Position the next release as a product transformation: Capture improvement initiatives → manage the competition lifecycle → evaluate consistently → quantify and verify business value → preserve organizational learning.

Improve operational efficiency for administrators, coordinators and juries.

Create a structured lifecycle for Kaizen projects from submission through verification.

Increase evaluation consistency, transparency and auditability.

Give leadership visibility into measurable business impact, not only competition scores.

Create a scalable foundation for future multi-site, multi-organization and AI-enabled capabilities.

# 2. Current-State Assessment

The existing solution is a credible V1 competition-management product. Its core workflow is already valuable; the main opportunity is to broaden the business model and strengthen the platform foundation.

| Area | Current Position | V2 Direction |
| --- | --- | --- |
| Authentication & roles | Admin / Jury foundation | Enterprise RBAC and stronger identity controls |
| Competition setup | Contests, teams, halls/days, assignments | Configurable competition engine |
| Evaluation | Eight-criteria scoring and autosave | Weighted criteria, rubrics, comments, calibration |
| Results | Rankings, awards and exports | Controlled publication, auditability, executive reporting |
| Participant journey | Limited | Full project submission and tracking lifecycle |
| Business impact | Score-centric | Before/after, benefits, verification and sustainability |
| Data foundation | Prototype-friendly persistence | Production relational database and object storage |
| Analytics | Operational competition progress | Program, plant, department and financial-value analytics |
| AI | Not central | Assistive AI after structured project data is established |

Key finding The current product answers: “Who scored what?” V2 should also answer: “What improved, by how much, who benefited, and is the improvement sustained?”

# 3. Product Vision

KAIZEN MANAGEMENT & CONTINUOUS IMPROVEMENT PLATFORM

| Pillar | Purpose | Core Capabilities |
| --- | --- | --- |
| IMPROVE | Manage Kaizen initiatives | Project creation, A3/problem definition, teams, evidence, before/after, benefits |
| COMPETE | Run structured competitions | Scheduling, jury management, configurable scoring, rankings, awards |
| VERIFY | Validate business impact | Approvals, financial validation, 30/60/90-day sustainability checks |
| LEARN | Turn history into organizational knowledge | Analytics, benchmarking, similar-project discovery, future AI insights |

The long-term product should make the Kaizen project—not the team or the score—the primary business object.

# 4. Target User Experience

| Persona | Primary Need | V2 Experience |
| --- | --- | --- |
| Executive / Plant Head | Understand value and trends | Executive dashboard, verified benefits, plant/department comparisons |
| Program Manager | Run the Kaizen program | Program dashboard, workflows, schedules, approvals, reports |
| Coordinator | Operate events efficiently | Bulk actions, scheduling, jury assignments, live progress |
| Jury | Evaluate fairly and quickly | Guided rubric, evidence view, comments, calibration, conflict checks |
| Participant / Team | Submit and track improvement | Project workspace, evidence, benefits, deadlines, status |
| Verifier / Approver | Validate claims | Verification queue, evidence review, approval trail |

# 5. Proposed End-to-End Workflow

Idea / Project Creation  →  Draft & Team Formation  →  Submission  →  Screening  →  Shortlisting  →  Scheduling  →  Jury Evaluation  →  Ranking / Awards  →  Business Benefit Verification  →  30/60/90-Day Sustainability  →  Knowledge & Analytics

UX principle Every role should have a clear next action. The system should reduce clicks, eliminate ambiguity and surface exceptions before they become operational problems.

# 6. V2 Functional Scope

## 6.1 Foundation & Governance

Production relational database and migration strategy.

Organization, site/plant and program hierarchy.

Role-based access control with least-privilege permissions.

Audit trail for critical actions and score changes.

Controlled score correction workflow with reason and approval.

Session management, password reset and stronger authentication controls.

API validation, centralized error handling, backups and operational monitoring.

## 6.2 Configurable Competition Engine

Configurable scoring criteria instead of hard-coded criteria.

Weighted scoring and category-specific scoring templates.

Scoring rubrics with guidance for each score band.

Configurable award categories and tie-breaking rules.

Jury conflict-of-interest declaration and assignment checks.

Optional blind evaluation.

Jury calibration using a sample project before live judging.

Controlled result publication and score locking.

## 6.3 Participant & Kaizen Project Workspace

Project registration and team-member management.

Problem statement, baseline, target and current state.

Root cause analysis and countermeasure capture.

Before/after evidence, photos, videos and documents.

Presentation upload and submission versioning.

Project status and deadline tracking.

Notifications and action reminders.

## 6.4 Business Value & Verification

Financial benefit calculator for cost, productivity, quality, scrap, energy, safety and downtime.

Claimed vs verified benefit tracking.

Approver/finance/quality/safety verification workflows.

30/60/90-day sustainability checks.

Verified project outcome and sustainability status.

## 6.5 Analytics & Reporting

Executive dashboard.

Program, site, plant, department and category analytics.

Score distribution and jury consistency analysis.

Participation and completion metrics.

Claimed and verified business benefit dashboards.

Year-over-year trends and benchmarking.

Professional competition and executive reports.

# 7. Proposed Screen Architecture

| Module | Key Screens |
| --- | --- |
| Executive | Executive Dashboard, Benefits, Trends, Benchmarking |
| Program | Program Dashboard, Campaigns, Competitions, Settings |
| Projects | Project List, Project Workspace, Evidence, Benefits, Timeline |
| Competition | Competition Setup, Criteria, Rubrics, Schedule, Assignments |
| Jury | Jury Dashboard, Evaluation Queue, Evaluation Workspace, Calibration |
| Verification | Verification Queue, Evidence Review, Approval History |
| Results | Rankings, Awards, Publication, Certificates, Reports |
| Administration | Users, Roles, Organizations, Sites, Audit Log, Configuration |

# 8. Technical Direction

The current architecture is suitable for proving the workflow, but V2 should establish a production-grade foundation before major feature expansion.

| Layer | Recommended Direction |
| --- | --- |
| Frontend | React + TypeScript with reusable design system and role-aware navigation |
| API | Node.js API with strict validation, service layer and consistent error model |
| Database | PostgreSQL with migrations, indexes, constraints and transactional updates |
| File storage | S3-compatible object storage for evidence, presentations and certificates |
| Authentication | JWT initially; design for SSO/OIDC in enterprise deployments |
| Jobs | Background queue for notifications, reports, exports and document generation |
| Observability | Structured logs, health checks, metrics and error monitoring |
| Deployment | Environment separation, CI/CD, secrets management and automated backups |

Architecture principle Keep V2 modular without prematurely adopting microservices. A well-structured modular monolith is the recommended near-term architecture; services can be separated later if scale or organizational boundaries justify it.

# 9. Recommended Delivery Plan

| Phase | Indicative Duration | Primary Deliverables | Outcome |
| --- | --- | --- | --- |
| Phase 0 — Discovery & Design | 2 weeks | Detailed requirements, UX flows, domain model, backlog, architecture | Approved V2 blueprint |
| Phase 1 — Platform Foundation | 3–4 weeks | PostgreSQL, RBAC, audit, security, migration, production hardening | Production-ready core |
| Phase 2 — Competition Engine | 4–5 weeks | Configurable scoring, rubrics, weighting, jury workflow, scheduling | Enterprise competition engine |
| Phase 3 — Project Lifecycle | 4–5 weeks | Participant portal, project workspace, evidence, submission workflow | End-to-end project management |
| Phase 4 — Value & Verification | 3–4 weeks | Benefit calculator, approvals, verification, sustainability | Measured business impact |
| Phase 5 — Analytics & Reporting | 3 weeks | Executive dashboards, reports, benchmarking | Management intelligence |
| Phase 6 — Pilot & Hardening | 2–3 weeks | UAT, performance, security, training, production rollout | Controlled client launch |

Indicative overall duration: approximately 21–26 weeks, depending on client review cycles, integrations, data migration and final scope. Phases can overlap after the foundation is stable.

# 10. Key Milestones & Acceptance Gates

| Gate | Exit Criteria |
| --- | --- |
| G0 — Scope Approved | V2 PRD, user journeys, architecture and prioritized backlog approved |
| G1 — Foundation Ready | Database, authentication, RBAC, audit and deployment pipeline validated |
| G2 — Competition Ready | Scoring, rubrics, jury workflow, scheduling and result controls pass UAT |
| G3 — Project Lifecycle Ready | Participant submission through evaluation works end-to-end |
| G4 — Value Ready | Benefit calculation, verification and sustainability workflows validated |
| G5 — Executive Ready | Dashboards and reports validated with representative client data |
| G6 — Production Launch | Security, backup/restore, monitoring, training and runbook approved |

# 11. Prioritization Framework

| Priority | Meaning | Examples |
| --- | --- | --- |
| P0 | Required for V2 foundation or product credibility | Database, RBAC, audit, configurable scoring, project entity |
| P1 | High business value and differentiating capability | Evidence, benefits, verification, analytics, scheduling |
| P2 | Important enhancement after core workflow is stable | Notifications, certificates, advanced reports |
| P3 | Strategic innovation / future platform capability | AI assistant, knowledge discovery, cross-site intelligence |

# 12. AI Strategy — After the Data Foundation

AI should be introduced after the platform captures structured project, evidence and outcome data. The recommended approach is assistive rather than autonomous.

AI-assisted project/A3 drafting from participant input.

AI prompts that identify missing evidence or unclear problem statements.

AI-supported executive summaries from validated project data.

Similarity search across historical Kaizen projects.

Pattern detection across recurring problems and root causes.

Jury assistant that flags evidence/score inconsistencies without deciding the final score.

Governance principle AI should assist users and surface evidence-based insights. Final evaluation, approval and benefit verification remain controlled human decisions.

# 13. Success Metrics

| Dimension | Suggested KPI |
| --- | --- |
| Adoption | Active users, participating teams, projects submitted |
| Operational efficiency | Time to create competition, time to assign juries, evaluation time per project |
| Evaluation quality | Completion rate, score variance, calibration consistency, correction rate |
| Business value | Claimed benefit, verified benefit, benefit per project |
| Sustainability | 30/60/90-day sustained-project percentage |
| Engagement | Submission completion, repeat participation, notification response |
| Platform quality | Availability, error rate, response time, backup/restore success |

# 14. Client Value Proposition

One platform for the full Kaizen lifecycle rather than a separate competition tool.

Reduced manual coordination through structured workflows and bulk operations.

More consistent and defensible judging through rubrics, calibration and auditability.

Clear measurement of business impact through claimed vs verified benefits.

Reusable organizational knowledge instead of losing successful Kaizen practices after an event.

Scalable architecture that can support multiple sites, programs and future enterprise integrations.

A roadmap that enables AI only where reliable structured data makes it useful.

# 15. Key Risks & Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Scope expansion | High | P0/P1/P2 prioritization, change control and phase gates |
| Data migration | Medium | Migration scripts, validation and parallel verification |
| Adoption resistance | High | Role-based UX, pilot users, training and feedback cycles |
| Inconsistent judging | High | Rubrics, calibration, blind evaluation and audit trail |
| Security / data exposure | High | RBAC, secure secrets, validation, logging, backups and security testing |
| AI trust issues | Medium | Assistive AI only, explainable prompts and human approval |

# 16. Proposed Next Steps

Conduct a 1–2 week V2 discovery workshop with key client stakeholders.

Confirm business objectives, user roles, competition policies and reporting requirements.

Review current production data and identify migration requirements.

Approve the V2 product vision, scope and prioritized backlog.

Approve UX wireframes for the highest-value workflows.

Approve the technical architecture and delivery plan.

Build Phase 1 foundation and establish the V2 development baseline.

Run a controlled pilot with one representative competition/program.

Measure adoption, evaluation quality and business-value reporting before broader rollout.

THE PROPOSED TRANSFORMATION

From managing competitions

to managing improvement initiatives

to measuring verified business value

to building an organizational continuous-improvement knowledge base.

Recommended decision Approve the V2 discovery and product-definition phase first. This creates the detailed blueprint, reduces rework, aligns stakeholders and establishes a controlled path from the current V1 application to a scalable enterprise Kaizen platform.